Verification Test LLC

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

FINANCIAL REVIEW

March 2026

Prepared: April 22, 2026

# Executive Summary

March revenue $438K, +6.4% over $412K target. Net margin 3.1% vs. 1.7% target. Labor ran hot by $8.4K on the DC-11 punch list but gross margin held at 28.3%. Retention of $42K on DC-09 is 38 days outstanding and is the single biggest working-capital drag.

# Revenue Analysis

# Cost Analysis

# Cash Flow Assessment

# Key Ratios & Benchmarks

| Metric | Your Value | Benchmark | Status |
| --- | --- | --- | --- |
| Gross Margin | 0.283 |  |  |
| Net Margin | 0.031 |  |  |
| Labor % of Revenue | 0.414 |  |  |
| Days Sales Outstanding | 48 |  |  |

# Action Items

| Priority | Action Item | Expected Impact |
| --- | --- | --- |
| High | Close DC-11 punch list by April 12 | $18K labor at risk if slippage continues |
| High | Invoice Meridian for DC-09 retention | $42K cash, 38 days outstanding |
| Medium | Re-bid DC-14 with +2% contingency before April 20 | Protects margin against switchgear lead-time risk |
| Low | Schedule Q2 safety refresher for new apprentices | Maintains zero-recordable record |

Generated by Endall | endall.ai