# Proposal - Ashburn DC-14 Electrical Rough-In

Prepared for: Meridian Construction, Inc.

From: Patriot Electric, LLC  ·  Ashburn, VA  ·  License #2705-118432

Date: April 5, 2026

## Scope of Work

Patriot Electric will furnish all labor, materials, tools, and supervision necessary to complete the electrical rough-in for the Ashburn DC-14 data center shell, including main switchgear installation, step-down transformers, branch panelboards, feeder runs, lighting rough-in, device rough-in, and commissioning.

## Timeline

Mobilization: May 1, 2026

Rough-in complete: September 15, 2026

Commissioning: October 1, 2026

## Pricing

| Line Item | Amount |
| --- | --- |
| Materials & Equipment | $135,830 |
| Labor | $82,320 |
| PM + Commissioning | $22,800 |
| Overhead | $19,280 |
| Margin | $28,920 |
| Total | $289,150 |

## Terms

Net 30 from invoice date. 10% mobilization, monthly progress billing.